Project Planning Phase

Project Planning Template – Incident Project

| Date | 25 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-5166 |
| Project Name | Implement Client Script & UI Policy (Incident) |

Product Backlog, Sprint Schedule, and Estimation

The backlog below follows the uploaded template structure: Sprint, Functional Requirement (Epic), User Story Number, User Story / Task, Story Points, Priority, and Team Members.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | High Impact Control | USN-1 | As an Incident user, I can make Assignment group mandatory when Impact is High. | 3 | High | ________ |
| Sprint-1 | High Impact Control | USN-2 | As an Incident user, I can see Urgency as read-only when Impact is High. | 2 | High | ________ |
| Sprint-1 | Automatic Urgency | USN-3 | As an Incident user, I can have Urgency automatically set to High when Impact changes to High. | 3 | High | ________ |
| Sprint-1 | Submit Validation | USN-4 | As an Incident user, I cannot save a High Impact incident without Assigned To. | 3 | High | ________ |
| Sprint-2 | List Edit Control | USN-5 | As an Incident user, I cannot change State through list editing. | 3 | Medium | ________ |
| Sprint-2 | Testing & Validation | USN-6 | As an administrator, I can verify mandatory enforcement and reverse-condition behavior. | 2 | High | ________ |
| Sprint-2 | Testing & Validation | USN-7 | As an administrator, I can verify automatic Urgency and submit validation. | 2 | High | ________ |
| Sprint-2 | Testing & Validation | USN-8 | As an administrator, I can verify list-edit blocking and form-based State update. | 2 | Medium | ________ |

Sprint-1 Total Story Points = 3 + 2 + 3 + 3 = 11

Sprint-2 Total Story Points = 3 + 2 + 2 + 2 = 9

Total Planned Story Points = 20

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 11 | 6 Days | 24 Sep 2026 | 29 Sep 2026 | To be updated | To be updated |
| Sprint-2 | 9 | 6 Days | 30 Sep 2026 | 05 Oct 2026 | To be updated | To be updated |

Velocity

Planned team velocity = Total Planned Story Points / Number of Sprints = 20 / 2 = 10 story points per sprint.

Average planned velocity per day, using the template's sprint-duration concept: 20 total story points / 12 planned sprint-days = approximately 1.67 story points per day.

Burndown Chart – Planned Data

A burndown chart represents work remaining versus time. For this project, the planned work starts at 20 story points. After Sprint-1, the planned remaining work is 9 story points; after Sprint-2, the planned remaining work is 0 story points. Actual completed values can be updated during execution.

| Checkpoint | Planned Story Points Remaining | Actual Story Points Remaining |
| --- | --- | --- |
| Project Start | 20 | To be updated |
| End of Sprint-1 | 9 | To be updated |
| End of Sprint-2 | 0 | To be updated |

Note: The uploaded template provides the planning structure and example fields. Sprint dates, story points, priorities, and backlog items above are adapted specifically to the Incident Client Script & UI Policy project.